## Slide 1: WP2: System Requirements and Specifications
UMOBILE project review
Brussel, 20 october 2016

## Slide 2: WP2: Objectives
O2.1: Define the system requirements from the perspective of the network and the end-users.
O2.2: Analyse the operational requirements and deployability aspects of UMOBILE platform.
O2.3: Align application and protocol requirements with validation scenarios.
Task 2.1: User Requirements
Task 2.2: System and Network Requirements
Task 2.3: System Deployability Design
Duration: M 1 to M30

## Slide 3: UMOBILE WP2: Deliverable Status
Deliverables | Task | Task Leader | Status | Due on
D2.1: End-user requirements report | 2.1 | UCAM | Delivered | M5: May 2015
D2.2: System and network requirement specifications (1) | 2.2 | COPELABS | Delivered | M14: March 2016
D2.3: System and network requirement specifications (2) | 2.2 | COPELABS | In progress | M28: May 2017
D2.4: System and Network Deployability Design | 2.3 | TEKEVER | In progress | M30: July 2017

## Slide 4: UMOBILE Areas of Action (D2.1)
Urban Area
Remote Area
Disaster Area
Dense network topology (massive deployment of cellular, small-cells and Wi-Fi)
Environments are user-centric
Some user services may be stored closer to/in end-user devices (e.g., content).
User behaviour is very dynamic
Users move and interact according to social ties
A vast geographical area having an intermittent connectivity
Internet access conditions are limited (limited bandwidth of upstream and downstream)
UMOBILE assume that a gateway at the remote area can request the services/contents and cache them whenever network connectivity is available.
Actual network infrastructure is partially or fully disrupted.
Rescue operation teams install ad-hoc UMOBILE hotspots across the disaster area.
Network connectivity is highly intermittent
UAVs equipped with Wi-Fi to create local network infrastructure

## Slide 5: Summary of System and Network Requirements (D2.2)
Assumptions
Existence of intermittent connectivity
Type of networked devices (e.g., mobile devices, access points, UAVs
Association of network functions with devices (e.g, surrogates, service migration)
Network capability (e.g., WiFi, WiFi direct, bluetooth, cellular)
Requirements (13 MUST, 11 SHOULD, 3 MAY)
Data exchange characteristics.
Data properties (e.g. privacy, reliability, priority).
Interface with applications.
Communication range (e.g. to a group of nodes; in a geographic area).
Internetworking (e.g. with IP networks).
Data handling (e.g. fusion, filtering, pre-fetching).
Context management
Compatibility with existing applications
Monitoring and tracking
Coordination of distributed surrogates

## Slide 6
ACM AINTEC’ 15
A. Lertsinsrubtavee, L. Wang, A. Sathiaseelan, J. Crowcroft, N. Weshsuwannarugs, A. Tunpan, and K. Kanchanasut. 2015. Understanding Internet Usage and Network Locality in a Rural Community Wireless Mesh Network. In Proceedings of the Asian Internet Engineering Conference (AINTEC '15). ACM
Deep Analysis UMOBILE User and System Requirements

## Slide 7: Impact Story
2 ADSL links provided by ISP
Before 2013
28$/month for a subscription
TakNet CWMN
Internet cost is shard among villagers
5$/month for a subscription
Attract villagers to use the Internet
~200 active users (as of 2015)
less than 10 villagers use Internet at home
Collaborate with Asian Institute of Technology (AIT) to deploy the first wireless community network in Thailand
Thai Samakhee, a small rural village in northern Thailand
50 households with 300 populations

## Slide 8: Understanding UMOBILE User and System requirements?
We first focus on Remote areas
Analyse the Internet usage of a rural community network in Thailand (TakNet)
Internet access is highly disrupted
Sharing a ADSL gateway (4Mbps download speed and 512Kbps upload speed )

## Slide 9: Traffic Usage Pattern
Traffic almost reached the committed speed (4Mbps)
Dual off-peak hours
13:00 - 16:00
22:00 - 07:00
How can we efficiently utilise these resources?
R-10 (D2.2): UMOBILE systems MUST be able prefetch data in order to improve service performance.
New-R: The system SHOULD be able to tolerate the high traffic demand
New-R: Monitoring system SHOULD be able to detect the traffic constrain before hand
Action: Activate DTN tunnelling and congestion control
Action: Activate the service migration to meet QoS to prevent the critical bw constraint.

## Slide 10: Content Popularity
Zipf distribution with alpha 1.05
local education website
New-R10: UMOBILE system MUST be able to prefetch the relevant service to the specific local community
What could be the potential service/content for migration/prefetching (R-10) ?
R-10 (D2.2): UMOBILE systems MUST be able prefetch data in order to improve service performance.
Chat message app

## Slide 11: Localised Communication
Line application (naver)
HTTP request to Line server from each router
Line
server
Sender
Receiver
Send
msg
Notification
Retrieve
msg

## Slide 12: Localised Communication
A pair of communication represents the localised communication
Achieve10% - 15% of identified pairs
Varying window size 1s - 5s
From interview 10% - 20% of messages are local
This supports the general requirement of UMOBILE in terms of supporting the localised services and communication.
Action: we developed Oi

## Slide 13: Social Interview
40%
60%
VS
91%
Device used
Popular content
Teens
Adults
Kids
18
34
52
8
30
14
Kids
Teens
Adults
8-16
16-21
over 22
140$ - 560$
interviewees
User information
Monthly
wages
R-10 (D2.2): UMOBILE systems MUST be able prefetch data in order to improve service performance.
R-1: UMOBILE systems MUST be able to harness multiple communication platforms.
R-3: UMOBILE systems MUST be able to exchange data through Wi-Fi (structured, direct), 3G and bluetooth

## Slide 14: Social Interview
User feedback
85% of users install CM battery application (expect to improve their WiFi speed)
4 users opted out due to the extra cost incurred by electricity bill (just 1-2$/month)
Social Communications
87%
71%
33%
81% of Line users
have local contacts within the same village
10-20% of messages
exchanged among local users
7.6%
21%
30%
Usage pattern
80%
17:00 - 22.00
22:00 - 06.00
12:00 - 17.00
06:00 - 12.00
12.5%
4 hours per day on Internet usage

## Slide 15: Next Step: Finalise System and Network Requirement Specifications (D2.3)
The results of analysis reinforce many of the original requirements (D2.2).
At the same time, the deep analysis identifies some relevant requirements. These requirements will be updated in D2.3
The analysis also encourages the UMOBILE applications (e.g., Oi app).
The results also justify the implementation of the UMOBILE architecture. For instance:
  Decide what/when (e.g., off-peak) to migrate the services
  Activate the DTN communication and Congestion control (when the traffic demand is critically high)

## Slide 16: What are the potential solutions?
Can we simply expand the link capacity or add more gateways?
  Villagers are very sensitive to the cost
  Service must be provided at the edge (e.g., gateway, hotspot) to reduce the outbound traffic (e.g., support localised communication)
Can we utilise the off-peak hours with content/service caching ?
  Identify the true valuable contents (e.g., local contents and services)
  Efficiently remove the suspicious domains
New technologies
  Information Centric Network (i.e., NDN)
  Delay Tolerant Networking
  Service migration - Migrate the services to edge based on user context

## Slide 17: System Requirements and Deployability

## Slide 18: Deployability Design
Definition of operational requirements (D2.4 in July 2017)
How can we make our system deployable, operational and extensible?
What are the constraints and barriers to deploy all UMOBILE systems?
How can we minimise “backend” support?
How can we minimise the barriers to future implementations?
We will focus on deployability and operational requirements for the demonstrations
How can we maximise the use of the systems we will have developed by the time of the demos?
How can we demonstrate the full potential, taking into account regulatory framework?

## Slide 19: Use of drones
Platform category
Size, Weight and Power
Range and endurance
Hotspot integration
Altitude vs. Coverage
Interference issues
Explore available links
Regulatory constraints
Scenario definition

## Slide 20: Use of drones

## Slide 21: Hardware specifications
OpenWRT support and compatibility with:
  consortium background
  installed AP fleet of the industrial partners (which prevents 64 bit usage)
Outdoor
  Low power consumption
  Extending range of operating temperature
Flexible radio interfaces 2.4 GHz, 5 GHz; 1x1, 2x2 MIMO
Low cost
Easy integration with 64 bit 'computing devices' (Raspberry PI)

## Slide 22: System Requirements: Prototype

## Slide 23: System Requirements: Prototype

## Slide 24: System Requirements: Prototype

## Slide 25
Thank you
Q&A
Text