## Slide 1: UMobile meeting
Cambridge
September 2016

## Slide 2: WP3
Deliverables D3.1, D3.3 submitted
Work performed:
  Injected delay-tolerant characteristics into the UMobile platform
  Developed Push-services
  Designed Naming scheme
  Initiated the design of the smart routing mechanism

## Slide 3: Task 3.1
NDN-DTN integration -> almost there
  End-to-end communication: done
  Some minor bugs to be ironed out
Real work vs DoW
  TinyOS?
  Autonomous operation of applications?
  Android (mobiles) vs Linux (access points) development

## Slide 4: Next steps
Integration with naming
Develop a complete strategy for delay/disruption-tolerant traffic